# Alloy Communications V2 — Implementation Kickoff & Governance Charter

Claude owns implementation · Cowork owns governance

Table of Contents

# Alloy Communications V2 — Implementation Kickoff & Governance Charter

Status: Active operating agreement for the V1 build. Companion to the approved Alloy_Comms_V2_Architecture_Scope_Freeze.docx (r2), the Alloy_Comms_V2_Package_Tracker.xlsx, the Sprint Backlog, and the QA workbook.

Freeze approvals carried in: Command Center doctrine, drawer Communications tab doctrine, provider abstraction, Resend + Twilio as V1 providers, Google/Microsoft in-architecture but off the critical path, V1 exclusions frozen, package sequence approved.

# 1. Ownership Model

|  | Claude (Implementation) | Cowork (Governance) |
| --- | --- | --- |
| Builds packages | ✓ |  |
| Writes code, migrations, tests | ✓ |  |
| Makes ordinary implementation decisions | ✓ (documents them) |  |
| Returns a Package Report per package | ✓ |  |
| Tracks package status |  | ✓ (Package Tracker) |
| Reviews package outputs |  | ✓ (Review Gate) |
| Updates backlog as packages land |  | ✓ (Package → Backlog map) |
| Updates / executes QA |  | ✓ (Package → QA map; QA workbook) |
| Releases the next package |  | ✓ |
| Raises escalations | ✓ (only the five triggers) | ✓ (adjudicates) |

One sentence: Claude builds and reports; Cowork tracks, reviews, and keeps the backlog and QA current.

# 2. The Package Build Loop

Each package runs the same loop. No product input is needed mid-loop unless an escalation trigger fires.

- Ready — Cowork marks the package Ready in the tracker (dependencies Accepted).

- Build — Claude implements the work order: code, migration(s), tests, docs.

- Verify — Claude runs the local gate (see §4) until green.

- Commit — one or a few focused commits using the convention in §5.

- Report — Claude returns the Package Report (§6).

- Review — Cowork applies the Review Gate (tracker tab). Approved → Accepted; otherwise Changes requested with specifics.

- Update — Cowork marks mapped backlog task IDs Done and notes mapped QA IDs enabled.

- Release next — Cowork sets the next package Ready.

Packages are sized to complete, test, commit, and report without product clarification.

# 3. Definition of Ready / Definition of Done

Definition of Ready (a package may start when):

- Its dependencies are Accepted in the tracker.

- Its work order acceptance criteria are unambiguous.

- No open escalation blocks it.

Definition of Done (a package is Accepted when):

- All acceptance criteria met.

- Local gate green (§4); tests added and passing.

- Migrations additive + reversible; no destructive change in place.

- RLS + org/location scope enforced on new data access.

- No provider-specific logic outside the adapter layer.

- No auto-send path; BOS review-first; BOS not embedded in content.

- Performance doctrine held for UI packages (no blank shells, single reveal, drawer + BOS rail intact).

- Audit rows written for any consent/assignment/SLA change.

- Docs updated; Package Report complete; Cowork Review Gate = Approved.

# 4. Local Verification Gate (repo-grounded)

Run from the repo before every commit. These are the real project commands.

| Check | Command |
| --- | --- |
| Unit/contract tests | cd web && npm run test (vitest); plus named suites for the package |
| Lint | cd web && npm run lint |
| Types + build + module-import verify | cd web && npm run build (runs verify:module-imports in prebuild) |
| Migration sanity | apply locally against Supabase; confirm reverse path |
| Secret scan | pre-commit hook blocks sk_(test¦live)_…; never stage secrets |

Carry the existing PRE_COMMIT_SHIP_CHECK discipline into each report: server-only safety (no client import of server/secret modules; no window/document/localStorage in server paths), idempotency/linkage where relevant, runtime correctness (build + lint), and a ready-to-commit file list.

# 5. Branch & Commit Conventions

- Branch: comms-v2/pkg-NN-short-slug (e.g. comms-v2/pkg-01-foundation).

- Commits: Conventional Commits, scope comms. Each work order names the expected message, e.g. chore(comms): scaffold V2 flags, guardrail contract tests, telemetry.

- Granularity: one focused commit per logical unit; migration + its tests together.

- Never commit secrets, .env, or provider keys (hook-enforced).

- Reference the package: include PKG-NN in the commit body.

# 6. Package Report Template

Claude returns this after each package (Cowork pastes the outcome into the tracker).

PKG-NN — <name>  ·  Status: complete / blocked

Summary
  <2–4 sentences: what shipped, behavior delivered>

Decisions made (no escalation required)
  - <decision> — <repo-grounded rationale>

Files changed
  - <path> (new/edit) — <why>
  - supabase/migrations/<ts>_<name>.sql (new) — additive, reversible

Tests
  - <suite/file> — <what it proves> — PASS
  - Gate: npm run test / lint / build all green

Acceptance criteria
  - <criterion> — met (evidence)

Backlog IDs satisfied: <list>
QA IDs enabled: <list>

Commit(s): <hash> <message>

Escalations: none  (or: TRIGGER + description, see Escalation Log)

# 7. Escalation Protocol

Claude stops and asks Kelly only for these five triggers:

- Doctrine conflict — a requirement contradicts the locked doctrine or approved mocks.

- Security concern — RLS / tenant-isolation / secret-handling risk.

- Compliance concern — consent posture beyond approved defaults.

- External credential requirement — a step needs a real external/production credential.

- Destructive migration — any non-additive or irreversible schema change.

For everything else — naming, file placement, intra-package ordering, test structure, library-level choices within the existing stack — Claude makes a reasonable, repo-grounded decision and records it under “Decisions made.”

How an escalation is raised: Claude pauses the package, logs a row in the Escalation Log (trigger, package, description), and returns a concise question to Kelly. Cowork adjudicates and records the decision; the package resumes on resolution.

# 8. Governance Cadence (Cowork)

- On each Package Report: apply the Review Gate; set Status (Accepted / Changes requested) and Review; fill dates + commit; mark mapped backlog IDs Done; note QA IDs enabled.

- Continuous: keep the Package Tracker the single source of truth for progress; keep the Escalation Log current.

- At PKG-18: execute the full QA workbook on Resend + Twilio; record area sign-offs; only then is V1 complete.

# 9. Sequence Reference (V1)

01 Foundation → 02 Conversation core schema → 03 Delivery events + receipts → 04 Recipients + preferences → 05 Templates/announcements schema → 06 Provider abstraction → 07 Inbound pipeline → 08 Preferences & compliance → 09 Communication Health → 10 Assignment & SLA → 11 Command Center shell → 12 Composer V2 → 13 Record tab → 14 Templates → 15 Announcements → 16 Deliverability → 17 BOS intelligence → 18 QA hardening. V1.5 (off critical path): 19 Google · 20 Microsoft.

# 10. Kickoff Readiness

| Question | Status |
| --- | --- |
| Ownership model explicit? | Yes — §1 |
| Build loop defined? | Yes — §2 |
| DoR / DoD set? | Yes — §3 |
| Verification gate grounded in repo commands? | Yes — §4 |
| Commit/branch conventions set? | Yes — §5 |
| Package Report template ready? | Yes — §6 |
| Escalation limited to the five triggers? | Yes — §7 |
| Governance cadence assigned to Cowork? | Yes — §8 |
| PKG-01 work order ready to execute? | Yes — separate work order doc |
| Gate to start PKG-01? | Kelly’s go-ahead to begin the build |