# Alloy Communications V2 — Architecture & Scope Freeze (r2)

Final approval artifact before implementation

Table of Contents

# Alloy Communications V2 — Architecture & Scope Freeze

Revision: r2 — incorporates architecture-review approvals + requested adjustments. Status: Final approval artifact before implementation. Do not start coding until r2 is signed off.

Purpose: Convert the approved program plan into an execution-ready architecture and a frozen V1 scope so Claude can build package-by-package with minimal product interruption.

Companion artifacts: Alloy_Comms_V2_Plan.docx (doctrine), Alloy_Comms_V2_Sprint_Backlog.xlsx (backlog), Alloy_Comms_V2_QA_Workbook.xlsx (exit criteria), the approved Command Center mock, and the approved record-drawer Communications tab mock.

Grounding: Every “existing” claim below is taken from the live Alloy repo (web/, backend/, supabase/migrations/). This document adopts and extends that architecture; it does not propose a parallel one.

## r2 change log

Approved at review: V1 scope · canonical communication_* architecture · package structure · human-prerequisite structure. Adjustments applied in r2:

- Preferences / Compliance moved earlier — now PKG-08, before Composer V2, so every send is consent-gated from first use.

- Assignment & SLA moved earlier — now PKG-10, before the Command Center shell, so the queue is operational (claim / assign / attention / SLA states) from day one.

- Hard V1 freeze added (§1.3): WhatsApp, Voice, AI auto-send, AI orchestration, Marketing journeys, Shared mailbox federation, Social messaging.

- Google Workspace & Microsoft 365 stay in the architecture but leave the critical path — deferred to V1.5, after Resend/Twilio. The V1 provider abstraction is built so future Google/Microsoft providers require no schema change and no UX redesign. Resend + Twilio are sufficient to validate the entire Command Center, Timeline, Preferences, Compliance, Assignment, Read Receipts, Templates, Announcements, and BOS experiences.

# 1. V1 Scope Freeze

## 1.1 V1 Includes

| Capability | Surface / form in V1 |
| --- | --- |
| Communications Command Center | New three-column global surface (Queue → Conversation Workspace → BOS rail) |
| Record drawer Communications tab | Upgrade existing tab on Lead, Person, Child drawers |
| Email | Resend (V1) behind the provider abstraction |
| SMS | Twilio (V1) behind the provider abstraction |
| Internal Notes | First-class timeline/message type, never delivered to families |
| Unified timeline | Single chronological, filterable timeline across Email, SMS, Call, Internal Note, Announcement |
| Composer V2 | One composer unifying drawer composer + inbox composer + Quick Message |
| Templates | Visual-first builder, variables, preview, categories, approval, snippets |
| Announcements | Operator-first builder on Action Workspace doctrine; targeting + delivery + tracking |
| Communication Preferences | Per-person categories (email/SMS transactional+marketing, announcements, emergency) |
| Opt-in / opt-out | Enforced at send time; STOP/START/HELP; full audit trail |
| Read receipts | Sent · Delivered · Opened · Clicked · Replied |
| Delivery tracking | Per-message lifecycle + admin deliverability dashboard |
| Assignment | Assigned user / assigned team / unassigned; claim / reassign / route |
| SLA / attention states | First response, overdue response, stale; surfaced in queue + metrics |
| BOS communication summaries | In the BOS rail, review-first |
| BOS draft response | Per-channel editable draft, review-first, no auto-send |
| BOS recommended follow-up actions | Suggested tasks/timing in the rail |
| QA workbook execution | Full exit-criteria pass + sign-off |
| Provider abstraction | Channel-agnostic interface that already supports future Google/Microsoft providers with no schema or UX change |

Validation principle: Resend + Twilio alone exercise every V1 surface end-to-end. No other provider is required to declare V1 complete.

## 1.2 Deferred to V1.5 (in architecture, off the critical path)

These remain first-class in the target architecture and are not removed. They are sequenced after Resend/Twilio are complete and QA-passed. Because the V1 provider abstraction, data model, and UX are provider-agnostic, adding them requires new adapter classes only — no schema migration, no UX redesign.

| Deferred to V1.5 | Re-entry condition |
| --- | --- |
| Google Workspace email provider | Adapter implementation + Google OAuth app + production verification |
| Microsoft 365 email provider | Adapter implementation + Azure app registration + production permissions |
| Multiple email domains / additional SMS providers | Same abstraction; additional adapters/bindings |

## 1.3 Hard-frozen OUT of V1 (and V1.5)

Explicitly excluded. Do not partial-build. Any attempt to pull these in is a §9 escalation, not an absorbed change.

- WhatsApp (and any chat-app channel)

- Voice (calls captured as timeline records only; no telephony/recording)

- AI auto-send (BOS stays strictly review-first; no autonomous sending, ever, in this scope)

- AI communication orchestration (no multi-step automated agent comms)

- Marketing journeys (no journey/drip/automation builder)

- Shared mailbox federation (no cross-mailbox/multi-tenant inbox federation)

- Social messaging (Instagram/Facebook/X DMs, etc.)

- Parent-portal messaging (not supported by current architecture; channel=in_app exists but no portal surface) — deferred

- Org → region → school hierarchy changes (current org + location scoping is sufficient) — no change

- Tenant self-serve DNS / BYO number wizard — bindings stay admin-managed

- Legacy public.messages retirement — parallel track; no in-place delete in V1

# 2. Existing Architecture Inventory

This is what exists today and what V1 builds on. File paths are real.

## 2.1 Existing communication_* tables (supabase/migrations/20260430254100_communications_v1_foundation.sql, 20260604100000_inbox_foundation_thread_columns.sql)

- communication_threads — org_id, primary_entity_type, primary_entity_id, channel (sms|email|in_app), recipient_key, location_id, metadata jsonb, archived_at, last_message_at. Composite identity unique on (org_id, primary_entity_type, primary_entity_id, channel, recipient_key). No assignment, owner, status, SLA, or consent columns yet.

- communication_messages — org_id, thread_id, channel, direction (inbound|outbound), status (default queued), body, body_format (default plain), from_address, to_address, provider, provider_message_id, error, workflow_run_id, communication_provider_binding_id, metadata, sent_at, delivered_at. Single recipient (to_address); no opened_at / clicked_at / replied_at.

- communication_message_reads — (message_id, user_id, read_at). Internal staff read state, not family read receipts.

- communication_provider_bindings — per-org/channel routing; provider, secret_ref (never raw keys), scope (org|location|user), inbound_to_e164. Today: Resend (email) and Twilio (SMS).

- communication_scheduled_sends — send-later rows + process-due cron (web/app/api/admin/communication-scheduled-sends/*).

## 2.2 Existing messaging / send flows

- Canonical send: POST /api/admin/communications/send → web/lib/communications/executeCommunicationsSend.ts → composerChannels.ts (binding resolution, availableComposerChannels) + drawerEmailRecipients.ts (person eligibility) + recipientKey.ts → canonicalOutboundEnqueue.ts (upsert thread + insert message + emitEvent('message_queued')) → triggerBackendMessagesQueue.ts (wakes Python worker). Permission gate: requireAdminOrOps + assertCommunicationsSendAllowed.

- Worker delivery (Python backend/): communication_message_sender.py drains queued outbound (SMS + email); messages_sender.py also drains legacy public.messages.

- Delivery webhooks: POST /api/webhooks/resend (Svix) and POST /api/webhooks/twilio/sms-status (signature) → shared web/lib/communications/providerDeliveryPersistence.ts::applyOutboundProviderDeliveryPatch.

- Delivery state (UI): web/lib/communications/deliveryStateAdapter.ts maps rows to queued | sent_to_provider | provider_accepted | delivered | failed | bounced | inbound_received. No open/click/reply states yet.

- Inbound: SMS handled on Python backend (backend/app/routes/sms_inbound.py), person-first. Inbound email is not yet handled — gap to close in V1.

- Scheduled / Task Assist: communicationScheduledSendsService.ts; Task Assist propose/apply reuse executeCommunicationsSend.

## 2.3 Existing drawer Communications tab

- web/components/admin/communications/CommunicationsDrawerSection.tsx (+ DrawerMessagingComposer, MessagingThreadMessageBubble, communicationsDrawerPrefetch, deliveryStateAdapter). Already renders entity-scoped threads, composer, and delivery presentation. Communications is one of the five fixed core drawer tabs (Overview, Communications, Notes, Documents, Activity) per docs/layout_v2_drawer_doctrine.md.

## 2.4 Existing BOS rail / Actions rail integration

- web/app/adminV2/components/CommandRailBosMount.tsx (portal host) + workspace/WorkspaceCommandRailShell.tsx (Actions sections + BOS host) + aiCommandSurface/AICommandSurfaceShell.tsx (orchestrator) + bosRailOverlayAnchor doctrine. BOS is a right-rail portal overlay, never embedded in content. BOS comms drafting lives in web/lib/adminV2/bos/communication/ (deterministic, review-first).

## 2.5 Existing global inbox (pre–Command Center)

- InboxModal → InboxPanel (layout="modal"|"page") + web/lib/communications/inboxThreadsService.ts, folders Inbox / Unread / Sent / Scheduled / Archived, route /adminV2/messages. This is a modal/folder inbox — V1 replaces the global experience with the three-column Command Center while reusing this service layer.

## 2.6 Existing templates / announcement capabilities

- None as data. No communication_templates, no announcements, no categorized preferences tables exist. The only template-ish helper is opportunityComposeTemplates.ts (static compose context). Templates and Announcements are net-new in V1.

## 2.7 Existing RLS / tenant isolation assumptions

- All communication_* tables: RLS on. Pattern = SELECT for org members via user_roles join on org_id; all mutations via service_role (Next admin API + Python worker). Location scoping is enforced in the application layer, not in RLS. New tables must follow this exact pattern.

## 2.8 Existing provider assumptions

- Provider is selected via communication_provider_bindings (provider + secret_ref); secrets resolved on the worker. Email = Resend; SMS = Twilio (legacy_global_twilio). There is no provider abstraction interface yet — send logic references Resend/Twilio behavior through bindings. V1 introduces the abstraction (provider-agnostic) without breaking this path, and so that Google/Microsoft slot in at V1.5 with no schema or UX change.

# 3. Target Architecture (V1)

For each area: Reuse (adopt as-is), Add (net-new), Avoid/Deprecate.

## 3.1 Data model

- Reuse: communication_threads, communication_messages, communication_message_reads, communication_provider_bindings, communication_scheduled_sends.

- Add: conversation assignment/SLA columns on threads; message receipt columns; communication_delivery_events, communication_message_recipients, communication_preferences, communication_preference_events, communication_templates(+_versions,_snippets), announcements(+_targets,_deliveries), conversation_assignment_events, sla_events.

- Avoid: new columns/events on legacy public.messages / messages_outbox.

- Provider neutrality: no table or column encodes a provider-specific assumption; provider stays an opaque string on bindings/messages so Google/Microsoft need no new tables or columns at V1.5.

## 3.2 APIs

- Reuse: POST /api/admin/communications/send, threads + messages read routes, communication-scheduled-sends/*, inbox/threads, webhook routes.

- Add: conversation list/read for Command Center, assign, mark read/unread, health, preferences (get/update), templates CRUD, announcement send, inbound-email handler.

- Avoid: bespoke per-surface send paths — everything funnels through executeCommunicationsSend.

## 3.3 Service layer

- Reuse: executeCommunicationsSend, canonicalOutboundEnqueue, composerChannels, recipientKey, providerDeliveryPersistence, inboxThreadsService, triggerBackendMessagesQueue.

- Add: providerAdapter interface; communicationHealthService; communicationPreferencesService + send-time consentGate; templateRenderService; announcementService; assignmentService + slaService.

- Avoid: duplicating binding/recipient logic inside UI or new endpoints.

## 3.4 Provider abstraction

- Add (V1): ProviderAdapter { send(); fetchStatus(); normalizeInbound(); } with ResendEmailAdapter and TwilioSmsAdapter wrapping current behavior. The application layer references the interface only — never a concrete provider.

- Define, defer (V1.5): GoogleWorkspaceAdapter and Microsoft365Adapter are part of the architecture as named interface implementations to be added in V1.5. Their absence does not affect any V1 surface. Adding them is adapter code + a binding row only — no schema migration, no UX change.

- Avoid: any if (provider === 'twilio'|'resend') branching escaping the adapter layer (enforced by contract test in PKG-06).

## 3.5 UI surfaces

- Reuse: AdminV2 shell, drawer shell + core tabs, CommandRailBosMount/WorkspaceCommandRailShell, Bend Pine bubble styles, deliveryStateAdapter presentation, inboxThreadsService.

- Add: Command Center three-column shell + operational queues + metrics strip; CommunicationsComposerV2; shared CommunicationsThreadView/ThreadList; preferences UI; template builder; announcement builder; deliverability dashboard.

- Provider neutrality: no UI element names or assumes a specific email provider; channel (email/SMS) is the only user-facing distinction, so Google/Microsoft introduce no UX redesign at V1.5.

- Deprecate (soft): InboxModal folder experience as the primary global surface (kept until Command Center reaches parity); DrawerMessagingComposer + MessagingComposerFrame + QuickMessageModal collapse into CommunicationsComposerV2.

## 3.6 BOS touchpoints

- Reuse: BOS rail mount, AICommandSurfaceShell, web/lib/adminV2/bos/communication/ drafting, Task Assist propose/apply.

- Add: rail cards for summary, recommended response, follow-up, missing-info, risk, receipt analysis, response likelihood — all review-first.

- Avoid: embedding BOS panels inside drawer/Command-Center content; any auto-send path.

## 3.7 Compliance engine

- Add: platform-owned consentGate invoked inside executeCommunicationsSend before enqueue: classifies message (Lead→Marketing, Enrolled→Transactional), checks communication_preferences, defaults to the safer class on ambiguity, honors promotional override, writes a communication_preference_events audit row on any state change. Provider-independent — applies identically to Resend, Twilio, and future Google/Microsoft sends.

- Avoid: tenant-configurable compliance toggles.

## 3.8 Read receipt / event tracking

- Reuse: webhook routes + providerDeliveryPersistence.

- Add: communication_delivery_events (append-only provider events) feeding new message columns opened_at, clicked_at, replied_at; extend deliveryStateAdapter with opened | clicked | replied. Event ingestion is provider-agnostic; new providers emit into the same table.

- Avoid: treating webhook metadata alone as delivery proof (existing adapter rule).

## 3.9 Assignment / SLA model

- Add: thread columns assigned_user_id, assigned_team_id, assignment_state, attention_state, first_response_at, sla_due_at, sla_state; assignmentService (claim/reassign/route) and slaService (first response, overdue, stale). At-risk computed for queue + metrics strip.

- Reuse: user_roles for permission; existing queue-row doctrine for rendering.

## 3.10 Audit logging

- Add: append-only communication_preference_events, conversation_assignment_events, sla_events, communication_delivery_events. Every consent/assignment change records source, timestamp, method, user.

- Reuse: emitEvent / workflow_events for system fan-out where applicable.

# 4. Data Model Plan

## 4.1 Reuse (no change)

communication_provider_bindings, communication_scheduled_sends, communication_message_reads (staff read state).

## 4.2 Extend

- communication_threads — add assigned_user_id uuid, assigned_team_id uuid, assignment_state text, attention_state text, first_response_at timestamptz, sla_due_at timestamptz, sla_state text, last_read_at timestamptz. Index (org_id, assignment_state, sla_state) and (org_id, attention_state, last_message_at DESC).

- communication_messages — add opened_at, clicked_at, replied_at timestamptz; widen body_format usage to html. Single-row send; multi-recipient via recipients table.

## 4.3 New tables

| Table | Purpose | Key columns | Notes |
| --- | --- | --- | --- |
| communication_message_recipients | Multi-recipient fan-out | message_id, person_id, address, recipient_role, per-recipient status, receipt timestamps | Backfills 1 row from to_address |
| communication_delivery_events | Append-only provider events | message_id, event_type, provider, occurred_at, payload jsonb | Provider-agnostic; feeds message columns |
| communication_preferences | Per-person consent | person_id, category, state, updated_at | Migrate existing person consent opt-out field |
| communication_preference_events | Opt-in/out audit | person_id, category, from_state, to_state, source, method, user_id, occurred_at | Immutable |
| communication_templates | Templates | org_id, name, channel, category, approval_status, current_version_id | Visual-first |
| communication_template_versions | Versioning | template_id, version, subject, body_html, variables jsonb, created_by | Revertible |
| communication_snippets | Reusable snippets | org_id, name, body | Insertable |
| announcements | Operator broadcasts | org_id, title, channel_set, classification, status, scheduled_at, created_by | Action Workspace doctrine |
| announcement_targets | Audience | announcement_id, target_spec jsonb, resolved_count | Segment/status/location/program |
| announcement_deliveries | Per-recipient delivery + tracking | announcement_id, person_id, message_id, status, receipt timestamps | Reuses delivery_events |
| conversation_assignment_events | Assignment audit | thread_id, from_user, to_user/team, action, user_id, occurred_at | Immutable |
| sla_events | SLA transitions | thread_id, sla_type, state, occurred_at | first response/overdue/stale |

No new table or column encodes a provider; Google/Microsoft at V1.5 reuse this model as-is.

## 4.4 Migration sequencing (r2)

- Thread assignment/SLA/attention columns + indexes; conversation_assignment_events; sla_events. (supports early Assignment & SLA — PKG-10)

- Message receipt columns; communication_delivery_events; backfill from delivered_at/webhook metadata.

- communication_message_recipients + backfill one row per existing message.

- communication_preferences + _preference_events; migrate person consent opt-out field → email_marketing/sms_marketing opted-out rows. (supports early Preferences/Compliance — PKG-08)

- Templates (+versions, +snippets).

- Announcements (+targets, +deliveries).

All additive and nullable first; no destructive change in place. Each migration ships with its package and is independently reversible.

## 4.5 RLS implications

Every new table: RLS on; org-member SELECT via user_roles join on org_id; all writes via service_role. Person-scoped tables join to person.org_id. Location scoping stays in the application layer. No new RLS pattern is invented.

## 4.6 Audit requirements

communication_preference_events, conversation_assignment_events, sla_events, communication_delivery_events are append-only. Consent and assignment changes must write an event row in the same transaction as the state change.

## 4.7 Indexing considerations

- Threads: (org_id, attention_state, last_message_at DESC), (org_id, assignment_state, sla_state), (org_id, assigned_user_id).

- Delivery events: (message_id, occurred_at), (org_id, event_type, occurred_at).

- Preferences: unique (person_id, category).

- Recipients: (message_id), (person_id).

- Reuse existing inbox indexes on (org_id, last_message_at DESC).

# 5. API Contract Plan

All admin APIs sit under web/app/api/admin/..., gate on requireAdminOrOps + scoped permission, mutate via service_role, and respect org + location scope. Webhooks are public + signature-verified.

| Action | Endpoint (proposed) | Purpose | Primary tables | Permission | UI consumer |
| --- | --- | --- | --- | --- | --- |
| List conversations | GET /api/admin/communications/conversations | Command Center queue + filters/search | threads (+health view) | admin/ops, org+location | Command Center Queue |
| Read conversation | GET /api/admin/communications/conversations/[id] | Workspace timeline + header | threads, messages, recipients, delivery_events | admin/ops | Conversation Workspace |
| Send message | POST /api/admin/communications/send (reuse) | Canonical outbound (email/SMS/note) | messages, threads, recipients | assertCommunicationsSendAllowed | Composer V2 |
| Save draft | POST /api/admin/communications/drafts | Persist/resume draft | drafts | admin/ops | Composer V2 |
| Send later | POST /api/admin/communication-scheduled-sends (reuse) | Schedule send | scheduled_sends | admin/ops | Composer V2 |
| Assign conversation | POST /api/admin/communications/conversations/[id]/assign | Claim/reassign/route | threads, assignment_events | admin/ops | Queue + Workspace |
| Mark read / unread | POST /api/admin/communications/conversations/[id]/read | Staff read state | message_reads, threads.last_read_at | admin/ops | Queue + Workspace |
| Fetch communication health | GET /api/admin/communications/health | Health object | health view | admin/ops | Record tab + Workspace header |
| Fetch preferences | GET /api/admin/people/[id]/communication-preferences | Read per-person consent | preferences | admin/ops | Preferences UI + record tab |
| Update preferences | PUT /api/admin/people/[id]/communication-preferences | Change consent + audit | preferences, preference_events | admin/ops | Preferences UI |
| List templates | GET /api/admin/communications/templates | Template list | templates(+versions) | admin/ops | Composer + Template builder |
| Create/update template | POST/PUT /api/admin/communications/templates[/id] | Author/version/approve | templates, template_versions | admin/ops (approve elevated) | Template builder |
| Send announcement | POST /api/admin/communications/announcements/[id]/send | Targeted broadcast | announcements, targets, deliveries, messages | admin/ops (+compliance gate) | Announcement builder |
| Delivery event webhook | POST /api/webhooks/resend, /api/webhooks/twilio/sms-status (reuse/extend) | Lifecycle events | delivery_events, messages | signature only | — |
| Inbound email | POST /api/webhooks/email/inbound (new) | Normalize inbound email person-first | threads, messages, recipients | signature/provider auth | timeline |
| Inbound SMS | Python backend/app/routes/sms_inbound.py (reuse) + STOP/START/HELP | Normalize inbound SMS + keywords | threads, messages, preferences, preference_events | provider signature | timeline + preferences |

# 6. UX Implementation Doctrine (Locked)

Global Communications uses: Queue → Conversation Workspace → BOS Command Center.

Record drawers use: Communications tab → scoped timeline → communication health → preferences / consent → quick reply.

- BOS remains pinned in the right rail. Do not embed duplicate BOS panels inside drawer content.

- Do not create a Gmail, Outlook, HubSpot, Salesforce, Mailchimp, Front, Intercom, or Twilio-console-style UI.

- Follow existing Alloy look and feel: Midnight Forge shell, Bend Pine actions, white canvas, soft cards, existing drawer doctrine, existing queue-row doctrine, existing BOS / Actions rail doctrine. No blue-heavy UI. No generic enterprise-CRM styling.

- Reuse concrete components: AdminV2 shell, CommandRailBosMount / WorkspaceCommandRailShell, drawer core-tab shell, Bend Pine message-bubble classes, deliveryStateAdapter presentation.

- Provider-neutral UI: surfaces speak in channels (Email / SMS), never in providers, so V1.5 Google/Microsoft introduce no redesign.

- Performance doctrine: no blank shells; single reveal; drawer doctrine maintained; BOS rail maintained.

The approved Command Center mock and record-tab mock are the visual source of truth. Any UI that cannot be built without departing from them is a §9 escalation.

# 7. Human Prerequisites (for Kelly)

## 7.1 Required BEFORE implementation (truly blocks engineering)

- Sign-off on this Architecture & Scope Freeze (r2) (doctrine + V1 boundary + re-sequence + provider deferral).

- Confirmation to extend canonical communication_* and not retire legacy messages in V1.

- (Nothing else blocks Package 1. Engineering proceeds against the abstraction and canonical schema. No Google/Azure work is on the V1 path at all.)

## 7.2 Required BEFORE end-to-end V1 QA (Resend + Twilio only)

- Twilio account + messaging service + test number access.

- 10DLC carrier registration (test campaign).

- DNS records for SPF / DKIM / DMARC (test domain, for Resend).

- Compliance / legal review of consent posture (defaults only — no redesign).

- Test sender identities (email via Resend).

- Test phone numbers (SMS to/from).

- Test inbound email routing (to the new inbound endpoint).

- (Google OAuth and Azure app are NOT required for V1 QA — moved to V1.5.)

## 7.3 Required BEFORE production launch (V1)

- Production domain authentication (per customer SPF/DKIM/DMARC for Resend).

- Carrier approval (production 10DLC for Twilio).

- Final counsel review of consent posture.

- Customer-facing preference-center copy approval.

## 7.4 Required for V1.5 (Google / Microsoft — later, not now)

- Google OAuth app registration + production verification.

- Microsoft Azure app registration + production permissions.

# 8. Implementation Packages (dependency-ordered, r2)

Each package is independently executable: Claude completes, tests, commits, and reports without product clarification. Acceptance criteria gate “done.” Commit messages follow the repo’s conventional style.

Re-sequence summary (r2): Preferences/Compliance → PKG-08 (was 12, now before Composer). Assignment & SLA → PKG-10 (was 15, now before Command Center). Google/Microsoft adapters → V1.5 follow-on (PKG-19/20), off the V1 path.

PKG-01 — Foundation: flags, guardrail tests, telemetry scaffold - Objective: Per-phase flags; CI contract tests that fail regressions toward email-folders / generic inbox / BOS-in-content / provider leakage / any auto-send; telemetry scaffold. - Touches: web/lib/communications/*, web/tests/adminV2/*.contract.test.ts, flag config. - Depends: none. Acceptance: flags toggle; guardrail tests green + fail on seeded violation. - Tests: new contract tests; comms suite. Docs: docs/product/communications.md (V2). Commit: chore(comms): scaffold V2 flags, guardrail contract tests, telemetry

PKG-02 — Data model: conversation core (assignment/SLA/attention) + audit tables - Objective: Additive thread columns + conversation_assignment_events + sla_events + indexes + RLS. - Depends: PKG-01. Acceptance: migration applies + reverses; RLS verified; existing send/inbox unaffected. - Tests: migration smoke; RLS scope. Commit: feat(comms): conversation assignment/SLA/attention schema + audit

PKG-03 — Data model: delivery events + receipts - Objective: communication_delivery_events; message opened_at/clicked_at/replied_at; extend deliveryStateAdapter. - Depends: PKG-02. Acceptance: webhook events persist + advance message columns; adapter returns new states; no false “delivered”. - Tests: adapter unit; webhook persistence. Commit: feat(comms): delivery events + open/click/reply receipts

PKG-04 — Data model: recipients + preferences + audit - Objective: communication_message_recipients; communication_preferences + _preference_events; migrate person consent field. - Depends: PKG-02. Acceptance: one recipient row backfilled per message; person opt-out migrated; audit rows on change. - Tests: backfill test; preference audit. Commit: feat(comms): message recipients + per-person preferences with audit

PKG-05 — Data model: templates + announcements schema - Objective: templates(+versions,+snippets), announcements(+targets,+deliveries); RLS + indexes; no wiring yet. - Depends: PKG-02. Acceptance: tables + RLS + indexes. Tests: migration smoke; RLS. Commit: feat(comms): templates + announcements schema

PKG-06 — Provider abstraction (Resend + Twilio; Google/MS interfaces defined) - Objective: ProviderAdapter interface; ResendEmailAdapter + TwilioSmsAdapter wrapping current behavior; refactor executeCommunicationsSend to the interface. Google/Microsoft adapter interfaces declared (implementations deferred to V1.5) with no app-layer coupling. - Touches: web/lib/communications/providers/*, executeCommunicationsSend.ts, composerChannels.ts. - Depends: PKG-01. Acceptance: send parity; contract test proves no provider-specific branching escapes adapters; adding a new adapter needs no schema/UX change. - Tests: provider contract; send regression. Commit: refactor(comms): provider abstraction (Resend/Twilio adapters)

PKG-07 — Inbound pipeline completion - Objective: new inbound-email webhook + normalization; confirm inbound SMS person-first; wire reply detection → replied_at. - Depends: PKG-03, PKG-06. Acceptance: inbound email + SMS land on correct family thread; reply advances receipt. - Tests: inbound normalization. Commit: feat(comms): inbound email handling + reply receipt

PKG-08 — Preferences & compliance engine (moved earlier) - Objective: preferences UI/API; send-time consentGate inside executeCommunicationsSend (Lead→Marketing, Enrolled→Transactional, safer default, promotional override); opt-out surfaces; STOP/START/HELP. Provider-independent. - Depends: PKG-04, PKG-06. Acceptance: marketing blocked for opted-out; transactional allowed; STOP/START/HELP update + audit; every send gated. - Tests: consent gate matrix; keyword handling. Commit: feat(comms): per-person preferences + platform compliance gate

PKG-09 — Communication Health service + API - Objective: communicationHealthService + GET /communications/health (Last Contact, Last Read, Unread, Response Rate, Engagement Score, Channel Preference, Consent Status). - Depends: PKG-03, PKG-04, PKG-08. Acceptance: values match fixtures; consent status reflects PKG-08. Tests: health unit. Commit: feat(comms): communication health object + API

PKG-10 — Assignment & SLA service (moved earlier) - Objective: assignmentService (claim/reassign/route) + slaService (first response/overdue/stale) + attention states. Computes at-risk for the queue. - Depends: PKG-02. Acceptance: claim/reassign/route work + audited; SLA timers fire; attention/at-risk computed. Tests: assignment audit; SLA timer. Commit: feat(comms): conversation assignment + SLA attention states

PKG-11 — Command Center UI shell (operational from start) - Objective: three-column Queue → Workspace → BOS rail; operational queues; filters/search; metrics strip (incl. SLA At Risk + assignment); single-reveal; reuse AdminV2 shell + BOS mount + inboxThreadsService. - Depends: PKG-09, PKG-10. Acceptance: mock parity; queues operational (not folders); assignment + SLA live in queue; BOS rail reused; no blank shells. - Tests: shell performance contract; layout snapshot. Commit: feat(comms): Communications Command Center three-column shell

PKG-12 — Composer V2 (unified, consent-gated) - Objective: one CommunicationsComposerV2 (email/SMS/notes, attachments, templates hook, send later, drafts, desktop+mobile preview, channel + consent gating via PKG-08, multi-recipient); collapse drawer + inbox + Quick Message composers. - Depends: PKG-06, PKG-08, PKG-11. Acceptance: used in Command Center + record tab + Quick Message; SMS + consent gating correct; multi-recipient enqueues N. - Tests: composer behavior; multi-send; SMS strip; consent block. Commit: feat(comms): unified Composer V2

PKG-13 — Record Communications tab upgrade - Objective: extract shared CommunicationsThreadView/ThreadList; mount on Lead/Person/Child with timeline, receipts, health, consent, quick reply, notes; guardrail (no inbox/assignment/deliverability/bulk). - Depends: PKG-09, PKG-12. Acceptance: three drawers pass; scope guardrail green. Tests: scope guardrail; render. Commit: feat(comms): record-drawer Communications tab on lead/person/child

PKG-14 — Templates (visual-first) - Objective: visual builder; variable catalog + render engine; desktop+mobile preview; categories; approval; snippets; versioning. - Depends: PKG-05, PKG-12. Acceptance: variables resolve; missing-var graceful; approved-only sendable. Tests: render harness; approval gate. Commit: feat(comms): visual-first templates with variables + approval

PKG-15 — Announcements (operator-first) - Objective: Action-Workspace builder; targeting; multi-channel delivery; tracking; compliance classification (via PKG-08). - Depends: PKG-05, PKG-08, PKG-14. Acceptance: targeted send delivers + tracks; classification applied + audited. Tests: targeting count; delivery/tracking; classification. Commit: feat(comms): operator-first announcements on Action Workspace

PKG-16 — Deliverability dashboard - Objective: admin dashboard aggregating failures, bounce, unsubscribe, spam, domain verification, sender reputation, carrier (10DLC) status; alerting. - Depends: PKG-03, PKG-06. Acceptance: dashboard reflects real provider signals; alerts fire on thresholds. Tests: aggregation; alert threshold. Commit: feat(comms): deliverability monitoring dashboard

PKG-17 — BOS communication intelligence - Objective: rail cards for summary, recommended response, follow-up (+ missing-info, risk, receipt analysis, response likelihood); reuse AICommandSurface + Task Assist; review-first, no auto-send. - Depends: PKG-11, PKG-13. Acceptance: all intelligences render in rail; review-first; no auto-send path exists. Tests: rail integration; propose/apply. Commit: feat(comms): BOS communication intelligence in the rail

PKG-18 — QA hardening (Resend + Twilio) - Objective: execute Alloy_Comms_V2_QA_Workbook.xlsx end-to-end on Resend + Twilio; fix failures; record sign-off. - Depends: all V1 packages. Acceptance: every QA exit criterion passes on Resend/Twilio; sign-off recorded. Tests: full QA matrix. Commit: test(comms): V2 QA hardening + exit sign-off

## 8.1 V1.5 follow-on (after V1 ships — not on the V1 path)

PKG-19 — Google Workspace email adapter — implement GoogleWorkspaceAdapter against the PKG-06 interface; binding row; no schema/UX change. Prereq: Google OAuth app + prod verification.

PKG-20 — Microsoft 365 email adapter — implement Microsoft365Adapter against the PKG-06 interface; binding row; no schema/UX change. Prereq: Azure app + prod permissions.

Each V1.5 package: add adapter, register binding, run the existing QA matrix against the new provider. No changes to data model, APIs, UI, compliance, or BOS.

# 9. Gates / Escalation Rules

Claude/Cowork may stop and ask Kelly only for:

- Doctrine conflict — a requirement contradicts the locked doctrine.

- Data-model risk — a change that breaks canonical identity or legacy compatibility.

- RLS / security risk — anything that could leak across org or location.

- Production credential requirement — a step that needs a real prod credential.

- Compliance / legal uncertainty — consent posture beyond the approved defaults.

- UX conflict with the approved mocks — a surface that cannot match the mock without departing from it.

- Destructive migration risk — any non-additive or irreversible schema change.

For everything else — ordinary implementation choices, naming, file placement, test structure, intra-package ordering — make a reasonable repo-grounded decision and document it in the package report. Do not escalate.

# 10. Final Readiness Checklist

| # | Question | Status |
| --- | --- | --- |
| 1 | Is doctrine locked? | Yes — §6, carried from approved Plan + mocks |
| 2 | Is V1 scope frozen? | Yes — §1.1 includes · §1.2 V1.5 deferrals · §1.3 hard freeze |
| 3 | Are prerequisites separated? | Yes — §7 (before-impl / before-V1-QA / before-prod / V1.5) |
| 4 | Is architecture clear? | Yes — §2 inventory + §3 target + §4 data model + §5 APIs |
| 5 | Are implementation packages ordered? | Yes — §8, PKG-01→18 (Preferences@08, Assignment@10), V1.5 @19–20 |
| 6 | Is QA mapped to packages? | Yes — QA workbook → PKG-18 on Resend/Twilio, gated by PKG-01→17 |
| 7 | Are human gates explicit? | Yes — §9 escalation rules |
| 8 | Is Claude ready to start Package 1? | Yes — PKG-01 has no external dependency; only needs r2 sign-off (§7.1) |
| 9 | Do Google/Microsoft stay in the architecture, off the critical path? | Yes — §1.2, §3.4, §8.1; no schema or UX change to add them |
| 10 | Do Resend + Twilio validate the full experience? | Yes — §1.1 validation principle; PKG-18 QA runs entirely on them |

Gate to begin: sign-off on r2 + confirmation to extend canonical communication_* (§7.1). On approval, Claude starts PKG-01.