# PKG-01 Work Order — Foundation: Flags, Guardrail Tests, Telemetry

Alloy Communications V2 — first executable package

Table of Contents

# PKG-01 — Foundation: Flags, Guardrail Tests, Telemetry Scaffold

Package: PKG-01 (first in sequence) · Phase: P0 · Depends: none · Branch: comms-v2/pkg-01-foundation

Why first: This package installs the rails that keep every later package honest — feature flags to ship dark, contract tests that fail any regression toward a generic inbox / Gmail-style UI / BOS-in-content / provider leakage / auto-send, and a telemetry scaffold for health + deliverability. It writes no product behavior and is safe to land immediately. No external credential is required.

# 1. Objective

Stand up the V2 foundation so subsequent packages build against guardrails, not vibes:

- Feature flags — per-phase flags to gate Communications V2 surfaces (off by default).

- Guardrail contract tests — automated CI tests that fail when a change violates locked doctrine.

- Telemetry scaffold — typed event names + a thin emit helper for communication health and deliverability (no dashboards yet).

# 2. Scope

In: flag definitions + accessor; contract test suite; telemetry event catalog + emit shim; docs update.

Out: any UI, schema, send-path, or provider change. (Those start at PKG-02 / PKG-06.)

# 3. Files / areas likely touched (repo-grounded, adjust to match conventions)

- web/lib/communications/v2/flags.ts (new) — flag keys (e.g. comms_v2_command_center, comms_v2_composer, comms_v2_preferences, comms_v2_assignment, comms_v2_templates, comms_v2_announcements, comms_v2_bos) + isCommsV2FlagEnabled(key) accessor following the existing flag pattern used elsewhere in web/lib (mirror current NEXT_PUBLIC_TASK_ASSIST_V1_ENABLED-style usage).

- web/lib/communications/v2/telemetry.ts (new) — typed CommsV2Event union (e.g. comm_health_computed, delivery_event_recorded, consent_changed, conversation_assigned, sla_state_changed) + emitCommsV2Event() wrapping the existing emitEvent helper (web/lib/emitEvent.ts).

- web/tests/adminV2/commsV2Doctrine.contract.test.ts (new) — guardrail contract tests (see §5).

- web/tests/communications/commsV2Flags.test.ts (new) — flag accessor unit tests.

- docs/product/communications.md (edit) — add a “Communications V2 — foundation” note + link to the Freeze.

- (No migration in this package.)

Claude confirms exact flag/telemetry idioms against the current repo before writing, and documents any deviation under “Decisions made.” File placement may shift to match existing web/lib/communications structure — that is an ordinary decision, not an escalation.

# 4. Step plan

- Read the current flag idiom (search NEXT_PUBLIC_TASK_ASSIST_V1_ENABLED, communicationsEnabled.ts) and the emitEvent signature; match them.

- Add flags.ts with V2 keys, all defaulting to off, plus a typed accessor.

- Add telemetry.ts with the event union + emitCommsV2Event shim (no-op-safe; never throws in request path).

- Write the guardrail contract test suite (§5) and the flag unit tests.

- Add a deliberately-seeded local check proving a guardrail test fails on a violation, then remove the seed (note it in the report).

- Update docs/product/communications.md.

- Run the local gate (§6) until green; commit.

# 5. Guardrail contract tests (must fail on violation)

Encode the locked doctrine as assertions that can be checked statically or via lightweight structural tests:

- No generic-inbox/folder regression — the global surface module set does not reintroduce folder-as-primary navigation naming; Command Center queues are operational-state keyed. (Assert against an allowed-queue enum once PKG-11 lands; in PKG-01, scaffold the enum + test stub that later packages must satisfy.)

- No BOS-in-content — assert BOS rail is mounted only via CommandRailBosMount / WorkspaceCommandRailShell; a test that scans Command Center / drawer content modules for direct BOS panel imports and fails if found.

- No provider leakage — a test asserting the application layer (outside web/lib/communications/providers/*, to be created in PKG-06) contains no provider === 'twilio'|'resend'|'google'|'microsoft' branching. In PKG-01, ship the test pointing at the intended provider dir so PKG-06 must comply.

- No auto-send — assert no module exports/uses an auto-send entry (BOS drafting stays propose/apply review-first); fail on a banned symbol list.

- Flags default off — every comms_v2_* flag resolves false without explicit enablement.

Tests should be resilient stubs where a surface doesn’t exist yet (assert the rule + an allow-list the later package wires into), so PKG-01 is green now and the rule bites when the relevant package lands.

# 6. Local verification gate

cd web && npm run test      # vitest — new suites green
cd web && npm run lint      # eslint clean
cd web && npm run build     # types + verify:module-imports

# 7. Acceptance criteria

- All comms_v2_* flags exist and default to off; accessor unit-tested.

- Telemetry event union + emitCommsV2Event exist; emitting is safe (never throws in the request path); unit-touched.

- Guardrail contract suite present and green; demonstrably fails on a seeded violation (evidence in report).

- npm run test, lint, build all green.

- docs/product/communications.md updated.

- No UI, schema, send-path, or provider behavior changed.

# 8. Documentation to update

- docs/product/communications.md — foundation note + Freeze link.

- Package Report (template in the Charter §6).

# 9. Expected commit

chore(comms): scaffold V2 flags, guardrail contract tests, telemetry

PKG-01. Adds comms_v2_* feature flags (default off), a typed telemetry
event catalog + emitCommsV2Event shim over emitEvent, and doctrine
guardrail contract tests (no generic inbox, no BOS-in-content, no
provider leakage, no auto-send, flags-off-by-default). No product
behavior, schema, or provider change.

# 10. Package Report stub (fill on completion)

PKG-01 — Foundation  ·  Status: complete

Summary: <…>
Decisions made: <flag/telemetry idiom chosen, file placement>
Files changed: flags.ts, telemetry.ts, commsV2Doctrine.contract.test.ts,
  commsV2Flags.test.ts, docs/product/communications.md
Tests: contract suite PASS; flags unit PASS; gate green
Acceptance criteria: all met (seeded-violation evidence attached)
Backlog IDs satisfied: 0.10, 0.11, 0.12
QA IDs enabled: — (foundation; QA runs at PKG-18)
Commit: <hash> chore(comms): scaffold V2 flags…
Escalations: none

Escalation triggers for this package: none expected. If the existing flag/telemetry architecture cannot host these without a structural change that touches security or doctrine, pause and escalate; otherwise proceed and document.